## Sprint 2 Meeting Minutes

Date: 6 March 2024

Time: 7:42 PM - 8:57 PM

Location: B.102 & Online

## Attendees

* Mahmoud Mustafa
* Thomas Mahut
* Adam Tahle
* Alex Page
* Azal Al-Mashta
* Vincent Nguyen

## Absentees

## Agenda

* Discuss any updates for user story implementations

## Discussions

* User stories 12000 & 1000 have been completed.
* User story 13000 is almost done.
* Started working on 14000.
* Ideally we should finish all user stories by tomorrow.
  + Frontend and populating the database is all that’s left from 14000.
* Will create one unit test per backend file.

## Decisions Made

* Used the old google sheet for logging hours. Decision was made unanimously.

## Action Items

* Do task breakdown for Sprint 3
* Do the acceptance tests for the completed user stories
  + Alex and will take the lead on doing the task
* Finishing up all user stories

## Next Meeting

* 7 March, 2024 at 2:45 PM
* Location: H966