## Sprint 2 Meeting Minutes

Date: 6 March 2024

Time: 7:42 PM - 8:57 PM

Location: B.102 & Online

## Attendees

* Mahmoud Mustafa
* Thomas Mahut
* Adam Tahle
* Alex Page
* Azal Al-Mashta
* Vincent Nguyen

## Absentees

## Agenda

* Discuss any updates for user story implementations, with updates on user stories 12000, 1000, 13000 and 14000.

## Discussions

* User stories 12000 & 1000 have been completed, and any user stories that are dependent on them may be started.
* User story 13000 is almost done as it works hand in hand with user story 1000.
* Started working on 14000, with the backend almost done, frontend to be done with implementation and unit tests before merging to dev.
* Ideally, we should finish all user stories by tomorrow, Thursday 7th of march.
  + Frontend and populating the database is all that’s left from 14000.
* Will create one unit test per backend file to assure that tests are being run properly and done correctly.

## Decisions Made

* Used the old google sheet for logging hours, so that it tracks our whole progress throughout all 4 sprints and the project in whole. The decision was made unanimously.

## Action Items

* Do task breakdown for Sprint 3
* Do the acceptance tests for the completed user stories.
  + Alex and will take the lead on doing the task.
* Finishing up all user stories

## Next Meeting

* 7 March, 2024 at 2:45 PM
* Location: H966