## Sprint 2 Meeting Minutes

Date: 10 March, 2024

Time: 3:00 PM - 4:00 PM

Location: Online on Discord

## Attendees

* Mahmoud Mustafa
* Thomas Mahut
* Adam Tahle
* Azal Al-Mashta
* Vincent Nguyen
* Alex Page

## Absentees

## Agenda

* Discuss final tasks before tomorrow’s deadline submission.

## Discussions

* Discussed how booking confirmations should look like whether it should be as a pop up or by email.
* Discussed putting a placeholder image for vehicles that have an image URL that does not work.
* Go over all meeting minutes to make sure they are as detailed as possible.
* Based on the sprint 3 instructions the payment gateway is not being redirected to after confirming a reservation because a customer could pay later.
* Save credit card information so the CSR could have access to them when a customer checks in.
* Include login confirmation after logging in, in purpose of UI.
* Finish activity logs so that Alex can finalize the Burndown Chart.
* Delete all task branches before the submission deadline.
* Finish all unit tests for all controller files.
* Check all 6 user stories implementations to see if anything is not working.
* Went through the rubric to see if it was all satisfied according to the standards and expectations previously established.
* For sprint 3, will need basic filtration so the CSR could find a user’s reservation.
* For sprint 3, will implement ‘find branch’ for the next sprint.
* Customers are allowed to change their own reservations.

## Decisions Made

* All team members need to go through sprint 2’s user stories and make sure everything works. The decision was made unanimously.

## Action Items

* Include login confirmation after logging in.
* Finish activity logs.
* Delete all task branches before the submission deadline.
* Go through meeting minutes.
* Merge dev into main.
* Go through the sprint 2 user stories and make sure everything works.

## Next Meeting

* 13 March, 2024 at 7:30 PM
* Location: TBD