## Sprint 2 Meeting Minutes

Date: February 14, 2024

Time: 19:30 – 22:30

Location: LB 459 - Webster Library Study Room

## Attendees

* Mahmoud Mustafa
* Thomas Mahut
* Adam Tahle
* Alex Page
* Azal Al-Mashta

## Absentees

* Vincent Nguyen

## Agenda

* Install initial web app, express, npm, and make sure everyone's environment is homogeneous so that the tasks in the user story correlate together and don’t create bugs.
* Get familiar with Sprint 2 instructions.

## Discussions

* Discussed methods to set up an authentication system to differentiate users (client, CSR, admin)
* We discussed making the default branch dev to avoid accidental commits to main, that way all tasks are merged into dev before a big PR into main right before the end of the sprint.
* We discussed using JEST or Jasmine or other potential unit test frameworks for testing our framework.

## Decisions Made

* Agreed to use current version of Node.js (21.6.2) by unanimous decision.
* Agreed that instructions saying that unit tests are to be made for main need to be made for main and dev because of our repository rules. Unanimous decision. To be confirmed with TA.
* Agreed on using Jasmine for unit tests and implement it into GitHub directly by unanimous decision.

## Action Items

* All attendees: Try to get the environment running and make sure there are no issues so that all codes are synced together and any adjustments to be made can be seen by everyone instantly after pushing.
* Mahmoud: Make it almost impossible to accidentally commit to main so that everyone must do anything to dev or other branches.

## Next Meeting

* February 16, 2024, at 14:45.
* Downtown Concordia campus, LB 459.