## Sprint 2 Meeting Minutes

Date: February 16, 2024

Time: 14:45 - 16:05

Location: H996

## Attendees

* Mahmoud Mustafa
* Thomas Mahut
* Adam Tahle
* Alex Page
* Azal Al-Mashta
* Vincent Nguyen

## Absentees

## Agenda

* Primary focus is to dissect the first user story and share the tasks of it adequately between all team members.
* Also to discuss other factors we would maybe like to implement before starting to program so that we are all on the same page.

## Discussions

* Discussed how the tasks should be split among team members. Each member will take around two tasks for the first user story.
* Discussed using Bootstrap for styling to improve efficiency.
* The tasks were split in the following manner,
  + Azal: Tasks 12001 & 12012
  + Mahmoud, Alex, and Vincent (Frontend team): Tasks 12002 -12005
    - Alex & Vincent: 12002, 12003, & 12004
    - Mahmoud: 12005 & 12006
  + Adam: Taks 12007, 12008, & 12011
  + Azal: Tasks 12009 & 12010
  + Thomas: Unit Tests Tasks
* Discussed how the vehicles database needs to be filtered in terms of location, dates (pick up and drop off), type (Car, SUV), category, and price range.
* Emphasized the importance of closing finished tasks so that no team member gets started on a task that has already been done.
* Alex will take care of logging tasks when after they get logged in the log chart.
* Discussed how we are going to use data, if we are going to go for fake data or other type of data.
* Discussed the need of doing at least two user stories a week to keep up with the timeline and not fall behind.
* Discussed ideas for additional items that a user could add: racks, phone mount, apple CarPlay.
* Discussed additional details about rental cars (pet friendly cars and cigarettes friendly cars)
* Thomas will Implement strategies for authentication logic.
* Planned after finishing tasks for user story 12000 to meet and discuss how future tasks will be split.
* After the completion of a task, the member must create a new branch for it. The dev branch has different branches for every user story and every user story will have a separate branch for different tasks.

## Decisions Made

* Tasks were split according to the assigned roles, all the frontend tasks were shared between Mahmoud, Alex, and Vincent, Whilst the backend tasks were split between Azal and Adam and Unit Tests for Thomas
* The decision to use Bootstrap was made unanimously.
* The decision to assume fake data until we find/create data was made unanimously.

## Action Items

* Everyone: Go over how to get the tasks started.

## Next Meeting

* 21 February, 2024 at 19:30
* Location: Webster Library