## Sprint 2 Meeting Minutes

Date: March 1, 2024

Time: 11:30 - 12:00

Location: Online (Zoom)

## Attendees

* Mahmoud Mustafa
* Thomas Mahut
* Adam Tahle
* Alex Page
* Azal Al-Mashta
* Vincent Nguyen

## Absentees

## Agenda

* Discuss progress and updates regarding user story 12 and see how far along each person is in their code into implementing their tasks.

## Discussions

* Discussed unit tests and how we can further develop onto them.
* Creating a pull request creates a unit test, automated directly on GitHub.
  + They have been written for the tasks that have been done.
* Thomas has already created unit tests and has implemented it automatically onto the GitHub.
* Must finish user story 12 and then worry about other CRUD tasks as we need to finish 5 more user stories other than user story 12.
* The pipeline has been set up.
* Discussed hashing functions for passwords.

## Decisions Made

* No decisions were made during the meeting as it was to see everyone’s progress on their tasks and progress with user story 12.

## Action Items

* Discuss the task breakdown of user stories for sprint 3.

## Next Meeting

* 6 March 2024 at 7:30
* Location: B.102