## Sprint 3 Meeting Minutes

Date: 20 March, 2024

Time: 7:30 PM - 8:30 PM

Location: B104

## Attendees

* Adam Tahle
* Alex Page
* Azal Al-Mashta
* Mahmoud Mustafa
* Thomas Mahut
* Vincent Nguyen

## Absentees

## Agenda

* Coordinate on the rest of the tasks.
* Discuss overall progress.
* Answer any questions.

## Discussions

* Discussed how the modal needs to be replaced with the home page. The rest of process 1 is dependent on that.
* Discussed pushing user story 7000 into dev.
* Went through the 8 UML diagrams that Azal created.
  + Added cancel reservation to the diagram if a user has an invalid driving license/invalid credit card.
  + Add a cancel condition at check-in.
* Members emphasized that if there’s a branch for a task, assume that it is being worked on by another team member.
* Discussed how tasks should be split.
* Discussed the payment modal. The user model must be extended to hold user information.
* Thomas implemented the find a branch model where a user could put their postal code and they get the closest branch to them.
* Discussed the method in which email confirmations will be sent upon a successful booking.
* Went through the ATs that Alex made and gave the go ahead to create the Github issues for sprint 3
* Discussed the task breakdown and user stories for our car dating unique sprint 4 feature

## Decisions Made

* Modal needs to be replaced with the home page. Decision was made unanimously.
* User story 7000 must be pushed to dev so that other user stories could be pulled with the new changes. Decision was made unanimously to have an efficient development process.
* Must add cancel reservation to the diagram if a user has an invalid driving license/invalid credit card. Decision was made unanimously to enhance the logic of UML diagrams.
* Members unanimously decided to use the sprint 3 guidelines as well as the issues during development to produce work that adheres with the requirements.
* Decided that the bank would fail a card once in every 10 successful cards. Decision was made unanimously to adhere to the requirements.
* Decided to implement a structure similar to a dating app for choosing a car as an extra feature.
* Decided to implement the previously mentioned Car dating unique feature for Sprint 4. Decision was made unanimously

## Action Items

* Continue working on the assigned tasks and do the most progress by the time of the demo on Friday.

## Next Meeting

* 23 March, 2024 at 15:15
* Location: H966